ESCV | EGYPT SUPPLY CHAIN VISIBILITY

Individual Weekly Contribution Report

University Capstone Project | Agile Scrum / Secure SDLC

| Document Field | Value |
| --- | --- |
| Document ID | AN-BUS-01.docx |
| Project | Egypt Supply Chain Visibility (ESCV) |
| Reporting Week | Week 2 — Requirements Analysis |
| Reporting Period | Week 2 reporting dates to be confirmed by the team |
| Team Member | Ahmed Nader |
| Primary Role | Cybersecurity & Business |
| Workstream / Part | BUS — Business Analysis and Cybersecurity |
| Document Status | Final — requirements proposal; implementation verification remains a follow-up |
| Version | v1.0 |
| Submission Date | 10 October 2026 |

# 1. Purpose of the Report

This report documents Ahmed Nader's Week 2 workstream deliverable for the Egypt Supply Chain Visibility (ESCV) project: an initial set of business requirements, cybersecurity requirements, and acceptance considerations. It provides a traceable baseline for team review and later mapping to user stories, implementation components, and tests.

# 2. Weekly Objective

Define the initial business requirements, security requirements, and acceptance considerations for ESCV, in line with the Week 2 Requirements Analysis task in the ESCV Initial 10-Week Individual Team Plan.

# 3. Work Completed

The concrete work product in this report is the structured requirements proposal and acceptance checklist below. Implementation status has not been asserted: requirements must be compared with the repository before any control is described as implemented.

| Activity / Deliverable | Status | Contribution | Evidence / Reference |
| --- | --- | --- | --- |
| Business requirements proposal | Prepared in this report | Defined key stakeholder needs and initial functional requirements. | Section 5.1; ESCV Plan, Week 2. |
| Cybersecurity requirements proposal | Prepared in this report | Defined proposed controls for authentication, authorization, data protection, logging, and API/event security. | Section 5.2; repository review remains a follow-up. |
| Acceptance considerations | Prepared in this report | Defined testable expected outcomes for access control and input validation. | Section 5.3; test execution evidence not yet recorded. |
| Initial risk and open-question register | Prepared in this report | Identified high-impact questions requiring implementation and team confirmation. | Section 6. |

# 4. Contribution to ESCV

This deliverable supports ESCV's multi-organization operating model by clarifying which stakeholder groups need which capabilities and by proposing security controls to protect shipment information. It gives the team a starting point for aligning business workflows, API behavior, data ownership, and security validation. The requirements are proposals pending review and approval by the team.

# 5. Project-Specific Output

## 5.1 Business Requirements

| ID | Requirement |
| --- | --- |
| BR-01 | Authorized shippers should be able to create and manage shipment records within their permitted scope. |
| BR-02 | Authorized stakeholders should be able to view shipment status and progress relevant to their role. |
| BR-03 | Carriers should be able to view assigned shipments and submit permitted status updates. |
| BR-04 | Regulators should be able to access information within their approved regulatory scope. |
| BR-05 | The platform should enforce role-appropriate capabilities for shippers, carriers, regulators, and administrators. |
| BR-06 | Authorized administrators should be able to manage user accounts and role assignments. |
| BR-07 | The platform should support relevant operational reporting for authorized users. |

## 5.2 Cybersecurity Requirements

| ID | Requirement |
| --- | --- |
| SEC-01 | Protected functionality must require authentication. |
| SEC-02 | Authorization must be enforced by the backend; frontend-only restrictions are insufficient. |
| SEC-03 | The backend must authorize access to the specific shipment or resource requested. |
| SEC-04 | Access to another organization's shipment data must be denied unless explicitly permitted. |
| SEC-05 | Users should receive only the permissions necessary for their responsibilities. |
| SEC-06 | Credentials and sensitive data must not be exposed in source code, logs, error messages, or client-side bundles. |
| SEC-07 | Deployed client-server communications must use appropriately configured HTTPS/TLS. |
| SEC-08 | API input must be validated, and error handling must avoid exposing sensitive internal details. |
| SEC-09 | Important authentication, permission, administrative, and shipment-change events should be auditable. |
| SEC-10 | If RabbitMQ is used, queue/exchange access must be limited to authorized services and event consumers should validate messages. |
| SEC-11 | Dependencies should be reviewed for known vulnerabilities and findings should be triaged and remediated. |
| SEC-12 | Security controls and access rules should be tested in an authorized development or testing environment. |

## 5.3 Acceptance Considerations

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| AC-01 | Request a protected endpoint without authentication. | The request is denied. |
| AC-02 | A user requests a shipment outside their authorized scope. | Access is denied without disclosing protected details. |
| AC-03 | A carrier attempts to modify a shipment not assigned to it. | The modification is denied unless explicitly authorized. |
| AC-04 | A standard user attempts an administrative operation. | The operation is denied. |
| AC-05 | A user submits malformed shipment data. | The request is rejected with an appropriate, safe error. |
| AC-06 | An important administrative or shipment change occurs. | The configured audit event is recorded. |
| AC-07 | An unauthorized service attempts to access a protected message queue, if applicable. | Access is denied. |
| AC-08 | A known dependency vulnerability is identified. | The finding is assessed, documented, and assigned a remediation action. |

Acceptance checks above are proposed test cases, not results. A test should only be marked passed or failed after execution and recording evidence.

## 5.4 Proposed Access-Control Model

| Operation | Shipper | Carrier | Regulator | Administrator |
| --- | --- | --- | --- | --- |
| Create shipment | Own/authorized scope | Only if explicitly permitted | No, unless authorized | Only if required by approved policy |
| View shipment | Own/authorized scope | Assigned/authorized scope | Approved regulatory scope | According to approved policy |
| Update shipment status | Only if permitted | Assigned/authorized shipments | Only if explicitly permitted | According to approved policy |
| View reports | Relevant authorized data | Relevant authorized data | Authorized regulatory reports | According to approved policy |
| Manage accounts / roles | No | No | No | Authorized administrators |

This is a proposed policy for review, not a claim about the current application's implemented roles. Final permissions must match approved requirements and the actual product model.

# 6. Problems, Risks, and Open Questions

| Issue / Question | Impact | Current Status | Owner / Next Action |
| --- | --- | --- | --- |
| Authentication and authorization behavior has not yet been mapped to specific code paths in this report. | High | Open — verification required | Ahmed Nader: inspect relevant backend modules and record exact file references. |
| Shipment ownership and organization boundaries require confirmation against the actual data model and workflows. | High | Open — confirmation required | Coordinate with the system-design and database workstreams. |
| Final stakeholder permissions need agreement across the team. | Medium–High | Open — team review required | Review the proposed access-control model with the team leader and relevant owners. |
| Acceptance tests need execution evidence before they can be reported as passed. | Medium | Open — not executed/documented here | Create/run tests in an authorized test environment and record results. |

# 7. Decisions and Changes

No formal team decisions or scope changes are documented in this report. The requirements and access-control model are proposals, not approved decisions. Record any decisions made during the reporting period only after confirming the decision, date, rationale, and affected requirement with the team.

# 8. Evidence Register

| Evidence ID | Evidence Type | Description | Repository / File Reference |
| --- | --- | --- | --- |
| EV-01 | Individual report | Business requirements, security requirements, and acceptance considerations. | AN-BUS-01.docx, Sections 5.1–5.4. |
| EV-02 | Project plan reference | Assigned Week 2 task for Ahmed Nader: business requirements, security requirements, and acceptance considerations. | ESCV Plan.docx, Week 2 — Requirements Analysis. |
| EV-03 | Repository reference | Project repository to be reviewed for implementation evidence. | https://github.com/ahmedmedhat-se/egypt-supply-chain-visibility |
| EV-04 | Test evidence | Results and artifacts for AC-01 through AC-08, once executed. | Add exact test file, output, screenshot, or commit after validation. |

EV-03 identifies the supplied repository as the review target; it does not claim that specific controls or tests have been verified there.

# 9. Next-Week Follow-Up

| Follow-Up Item | Reason / Dependency | Expected Output |
| --- | --- | --- |
| Map each security requirement to the relevant repository component. | Distinguish existing controls from gaps. | Requirement-to-implementation matrix with exact file paths. |
| Confirm organization and shipment access boundaries with the team. | Access rules depend on the approved business and data model. | Reviewed role and data-access matrix. |
| Convert acceptance considerations into executable test cases. | Requirements need verifiable outcomes. | Numbered test cases with recorded results. |
| Review requirements with the team and update based on feedback. | The plan allows requirements to evolve after review. | Agreed requirements baseline and change notes. |

# 10. Traceability

| Reference Type | ID | Reference |
| --- | --- | --- |
| Project task | W2-BUS-SEC | ESCV Plan.docx — Week 2: define business requirements, security requirements, and acceptance considerations. |
| Business requirements | BR-01–BR-07 | Section 5.1 of this report; identifiers proposed for traceability. |
| Security requirements | SEC-01–SEC-12 | Section 5.2 of this report; identifiers proposed for traceability. |
| Acceptance tests | AC-01–AC-08 | Section 5.3; proposed tests pending execution and evidence. |
| Implementation | TBD | Add exact repository file path, commit, or pull request after code review. |

# 11. Submission Naming Convention

The template specifies [FirstInitial][LastInitial]-[PART-CODE]-[NN].extension. This report uses AN-BUS-01.docx, using Ahmed Nader's initials and the BUS workstream code. Confirm the preferred part-code with the team if the project registry uses a different code for combined business and cybersecurity work.