ESCV

Egypt Supply Chain Visibility

Individual Weekly Contribution Report — Week 2

University Capstone Project | Agile Scrum / Secure SDLC

| Document Field | Value |
| --- | --- |
| Document ID | RM-DB-01.docx |
| Project | Egypt Supply Chain Visibility (ESCV) |
| Reporting Week | Week 2 — Requirements Analysis |
| Reporting Period | 3 October 2026 – 9 October 2026 |
| Team Member | Rana Mohamed |
| Primary Role | Databases |
| Workstream / Part | DB |
| Document Status | Submitted |
| Version | v1.0 |
| Submission Date | 9 October 2026 |

# 1. Purpose of the Report

This report records the actual work completed by the team member during the reporting week. It provides traceable evidence of contribution to ESCV and should be maintained as part of the project documentation.

# 2. Weekly Objective

Per the ESCV 10-Week Plan (Week 2 — Requirements Analysis), the Databases objective is to translate the approved requirements into initial database / data requirements. The intended outcome is a traceable data foundation (entities, attributes, relationships, constraints and indexing needs) that the Week 3 architecture mapping and the Week 4 ERD and schema design can build on.

# 3. Work Completed

The following activities were completed this week. Items that depend on team confirmation or on later weeks are marked Partial or listed in Section 9; they are not reported as completed.

| Activity / Deliverable | Status | Contribution | Evidence / Reference |
| --- | --- | --- | --- |
| Extract data-related requirements from the approved proposal and the 10-week plan (roles, shipment lifecycle, routes and checkpoints, alerts, audit, sessions, reports) | Completed | Consolidated 15 provisional data requirements (DR-01 to DR-15), each linked to a proposal section. | Section 5.2; ESCV_Market_Research_and_Project_Proposal_2.docx; ESCV_Plan.docx |
| Identify core data entities and their relationships | Completed | 12 entities identified: organization, user, refresh_token, checkpoint, route, route_checkpoint, shipment, shipment_event, alert, user_alert, audit_log, report. | Section 5.1; schema.sql |
| Define identity and access data requirements | Completed | Organization types, five user roles, hashed credentials, unique emails, active flags, last-login tracking and refresh-token storage. | schema.sql (organization, "user", refresh_token); DR-01 to DR-04 |
| Define shipment visibility and tracking data requirements | Completed | Central shipment record with 11 lifecycle statuses, planned vs. actual times, current checkpoint and position, reusable routes with ordered checkpoints, and a per-shipment event timeline. | schema.sql (checkpoint, route, route_checkpoint, shipment, shipment_event); DR-05 to DR-10 |
| Define alerting, audit and reporting data requirements | Completed | Alerts with severity and target role, per-user read state, audit trail with old/new values, and asynchronous report requests. | schema.sql (alert, user_alert, audit_log, report); DR-11 to DR-14 |
| Define integrity rules and indexing needs | Completed | UUID primary keys, foreign keys with explicit delete behavior, 6 CHECK constraints, unique constraints and 33 indexes for the expected query patterns. | Section 5.3; schema.sql |
| Prepare an initial PostgreSQL schema draft as the baseline for these requirements | Completed | schema.sql: 12 tables, 33 indexes and the uuid-ossp / pgcrypto extensions. This is a draft baseline, not the final Week 4 design. | schema.sql |
| Cross-check the data requirements against the proposal and record gaps | Partial | Gaps and open questions recorded (invitations, organization-admin role, refresh-token strategy, controlled vocabularies). Awaiting team confirmation. | Section 6 |

# 4. Contribution to ESCV

The data requirements give ESCV's single shared shipment record a concrete structure, which is the basis for role-based visibility for shippers, carriers, regulators and administrators. They also support the real-time and accountability goals of the proposal: the event timeline and alert tables back live status updates and delay notifications, and the audit log backs traceability of administrative and operational actions. For other workstreams, this work provides input on entity names, status values and role values for the frontend screens (Ebram Samy), credential and session storage for the security review (Sama Ibrahim, Ahmed Nader), shipment lifecycle and route/checkpoint flows for the workflow definitions (Omar Adel, Nour Amr), and data fields for API and backlog items (Ahmed Medhat).

# 5. Project-Specific Output

Concrete output for the Databases workstream: the entity summary, the provisional data requirements and the integrity rules below, derived from the attached schema.sql (PostgreSQL).

## 5.1 Entity Summary

| Entity | Purpose | Key Attributes | Key Relationships / Constraints |
| --- | --- | --- | --- |
| organization | Business or government entity that owns users and shipments. | Type (shipper, carrier, regulator, government, admin); unique email; phone; address; country (default Egypt); active flag. | Parent of user; referenced by shipment as shipper (required) and carrier (optional). Delete restricted. |
| user | Platform account belonging to one organization. | Unique email; password hash; first/last name; role (super_admin, admin, shipper, carrier, regulator); active flag; last login. | Many users per organization. Delete restricted. |
| refresh_token | Stored refresh-token record per user session. | Token hash (unique); expiry; IP address; created at. | Belongs to user; deleted with the user. |
| checkpoint | Physical logistics node. | Name; unique code; type (port, customs, warehouse, hub, border, depot); city; latitude and longitude; active flag. | Used by route_checkpoint, shipment (current checkpoint) and shipment_event. |
| route | Named corridor between two cities. | Name; unique code; origin and destination city; estimated days; active flag. | Parent of route_checkpoint; referenced by shipment. |
| route_checkpoint | Ordered list of checkpoints on a route (many-to-many resolver). | Sequence order; optional-checkpoint flag. | Unique (route, sequence order). Deleted with the route; checkpoint delete restricted. |
| shipment | Central shared shipment record. | Unique reference number; status (11 values); cargo type, weight, volume; origin/destination address and city; estimated and actual departure/arrival; current checkpoint and coordinates; notes. | Shipper org (required), carrier org (optional), route (optional), creating user (required). |
| shipment_event | Timeline entry recording what happened to a shipment. | Event type; event status; description; coordinates; occurred at; JSONB metadata. | Belongs to shipment (delete restricted); optional checkpoint and recording user. |
| alert | Notification raised for a shipment or event. | Type; severity (info, warning, critical); title; message; target role; resolved flag and time; JSONB metadata. | Optional shipment (cascade) and triggering event. |
| user_alert | Delivery and read state of an alert per user. | Read flag; read at; notified at. | Unique (alert, user); deleted with alert or user. |
| audit_log | Traceable record of actions on platform resources. | Action; resource type and ID; old and new values (JSONB); IP address; user agent; performed at. | Optional user; kept (set to null) if the user is removed. |
| report | Asynchronous report request and result. | Type; status (pending, processing, completed, failed); parameters (JSONB); file path; generated and expiry time; error message. | Optional requesting user. |

## 5.2 Provisional Data Requirements

Temporary IDs (DR-xx) are used until the product backlog assigns official REQ-/US- identifiers.

| ID | Data Requirement | Source |
| --- | --- | --- |
| DR-01 | The system shall store organizations with a type (shipper, carrier, regulator, government, admin) and an active flag. | Proposal 5.4, 7 |
| DR-02 | Each user shall belong to exactly one organization and hold one of five roles to support server-side RBAC. | Proposal 3.4, 7 |
| DR-03 | User emails shall be unique, and passwords shall be stored only as hashes. | Proposal 3.4 |
| DR-04 | Refresh tokens shall be stored hashed, with expiry and client IP, and linked to a user (see open question OQ-02). | Proposal 1.2, 3.4 |
| DR-05 | The system shall maintain checkpoint master data: code, type, city and coordinates. | Proposal 1.2; Plan Week 7 |
| DR-06 | The system shall define routes with ordered checkpoints, some of which may be optional. | Proposal 1.2 (routing) |
| DR-07 | A single shipment record shall link the shipper organization, an optional carrier, an optional route and the creating user. | Proposal 1.2, 5.4 |
| DR-08 | A shipment shall have a controlled lifecycle status: draft, confirmed, picked_up, in_transit, at_checkpoint, customs_hold, customs_cleared, out_for_delivery, delivered, cancelled, delayed. | Proposal 1.2, 5.4 |
| DR-09 | A shipment shall store cargo details, origin/destination, estimated and actual times and its current checkpoint and position, to support ETA and delay monitoring. | Proposal 1.2 |
| DR-10 | Every status change or location update shall be kept as an event with time, optional checkpoint, recording user, coordinates and flexible metadata. | Proposal 1.2 (real-time updates) |
| DR-11 | Alerts shall have a type, severity (info, warning, critical), a target role, a link to the shipment/event and a resolved state. | Proposal 1.2 |
| DR-12 | The system shall track which user was notified of and has read each alert. | Proposal 5.4 (dashboards and alerts) |
| DR-13 | Important actions shall be written to an audit log with old and new values, IP address and user agent. | Proposal 1.2, 7 |
| DR-14 | Report requests shall be stored with status, parameters, output location, expiry and error message. | Proposal 3.4 (reporting) |
| DR-15 | Indexes shall support the main queries: shipments by status and shipper/carrier, event timeline per shipment, unread alerts per user, audit by resource. | Plan Weeks 7–9 |

## 5.3 Integrity Rules and Constraints

All primary keys are UUIDs generated with gen_random_uuid() (uuid-ossp and pgcrypto extensions enabled).

Business history is protected: references to organization, user, route, checkpoint and shipment use ON DELETE RESTRICT; dependent rows (refresh_token, route_checkpoint, user_alert) are deleted with their parent; audit and event user references are set to NULL so history is preserved.

Six CHECK constraints enforce controlled values: organization type, user role, checkpoint type, shipment status, alert severity and report status.

Uniqueness: organization email, user email, checkpoint code, route code, shipment reference number, token hash, (route, sequence order) and (alert, user).

All timestamps use TIMESTAMPTZ; core tables carry created-at and updated-at columns; organizations, users, checkpoints and routes use active flags instead of physical deletion.

33 indexes are defined, including a composite index on (shipment, event time), a (status, shipper) index and a partial index for unread alerts.

# 6. Problems, Risks, and Open Questions

| Issue / Question | Impact | Current Status | Owner / Next Action |
| --- | --- | --- | --- |
| OQ-01: The proposal mentions organization admins and invitations, but the schema has no invitation table and no organization-admin role (only admin / super_admin). | Medium | Open | Confirm with Ahmed Medhat and Ahmed Nader; add the table/role in the Week 4 schema if confirmed. |
| OQ-02: The proposal describes Redis-backed refresh-token families with rotation and reuse detection, while the schema stores refresh tokens in PostgreSQL without family or revoked fields. | Medium | Open | Agree with Sama Ibrahim and Ahmed Medhat which store is authoritative; add fields if PostgreSQL is used. |
| OQ-03: event_type, event_status, alert_type, alert_target_role and report_type are free text with no controlled values. | Medium | Open | Define value lists with Omar Adel and Nour Amr from the shipment lifecycle in Week 3. |
| OQ-04: Organization type and user role are not cross-validated (e.g., a carrier user inside a shipper organization). | Low | Open | Decide between an application-level rule and a database constraint. |
| OQ-05: The proposal names Prisma as the ORM, while the baseline is plain SQL. | Low | Monitoring | Map the schema to Prisma models when the Week 4 schema is finalized. |
| OQ-06: Requirements do not yet have official backlog IDs, so DR-xx IDs are provisional. | Low | Monitoring | Re-map DR-xx to REQ-/US- IDs once the backlog is published. |

# 7. Decisions and Changes

The following working decisions were taken for the initial data design this week. They are provisional and subject to team review; no change to the approved project scope was made.

DEC-01: PostgreSQL relational model with UUID primary keys, in line with the proposal technology stack.

DEC-02: One shared shipment record per shipment; the carrier is optional so a shipment can exist before a carrier is assigned.

DEC-03: Shipment history is kept as a separate event table instead of overwriting status, so the full timeline remains traceable.

DEC-04: Organizations, users, checkpoints and routes are deactivated with is_active flags rather than deleted.

DEC-05: JSONB columns are used for flexible event, alert, audit and report parameters.

DEC-06: Naming convention: singular table names and column names prefixed with the table name (e.g., shipment_status).

# 8. Evidence Register

| Evidence ID | Evidence Type | Description | Repository / File Reference |
| --- | --- | --- | --- |
| EV-01 | File (SQL) | Initial PostgreSQL schema draft: 12 tables, 33 indexes, 6 CHECK constraints. | schema.sql (submitted with this report) |
| EV-02 | Document | Source of requirements: proposal sections 1.2, 3.4, 5.4 and 7. | ESCV_Market_Research_and_Project_Proposal_2.docx |
| EV-03 | Document | Week 2 assignment for the Databases role. | ESCV_Plan.docx |
| EV-04 | Report section | Entity summary, data requirements DR-01 to DR-15 and integrity rules. | This report, Section 5 |

# 9. Next-Week Follow-Up

| Follow-Up Item | Reason / Dependency | Expected Output |
| --- | --- | --- |
| Map the architecture components to the required data entities and database responsibilities | Plan Week 3; depends on the architecture diagrams from Omar Adel and Nour Amr | Entity-to-component mapping table |
| Resolve open questions OQ-01 to OQ-03 | Needs confirmation from the team leader and the security/DevOps members | Updated data requirements and decision log |
| Prepare relationship and cardinality input for the Week 4 ERD | Depends on approved requirements and the Week 3 architecture | Draft relationship list and ERD outline |

# 10. Traceability

Where applicable, connect this report to a requirement, user story, issue, design decision, code change, or test. Use stable identifiers so later maintenance can trace why a feature exists and where it was implemented.

| Reference Type | ID | Reference |
| --- | --- | --- |
| Requirement / Story / Issue | DR-01 to DR-15 (provisional); OQ-01 to OQ-06 | Section 5.2 and Section 6 of this report; proposal 1.2, 3.4, 5.4, 7 |
| Design decision | DEC-01 to DEC-06 | Section 7 of this report |
| Implementation | Schema draft (no commit / PR yet) | schema.sql |
| Test / Validation | None this week; database validation planned for Week 9 | ESCV_Plan.docx (Week 9) |

# 11. Submission Naming Convention

Reports and documentation use the pattern [FirstInitial][LastInitial]-[PART-CODE]-[NN].extension. Example: XX-REQ-01.docx. The number is sequential for the member and workstream.

Recommended part-code registry:

| Code | Workstream |
| --- | --- |
| REQ | Requirements / Product Backlog |
| CES | Client-End Side / Frontend |
| DB | Database |
| SYSDES | System Design / Architecture |
| DEVOPS | DevOps / Infrastructure / CI-CD |
| SEC | Cybersecurity |
| BUS | Business Analysis |
| TEST | Testing / QA |
| API | API / Backend Integration |

# 12. Review Checklist

Only completed work is reported.

All major claims have evidence or a clear source.

Requirements and decisions use stable IDs where applicable.

No credentials, secrets, tokens, private keys, or sensitive data are included.

Repository paths and document IDs are correct.

Document version and submission date are updated.

The report is consistent with the current ESCV scope and approved proposal.