ESCV

Egypt Supply Chain Visibility

Initial 10-Week Individual Team Plan

Agile Scrum / Secure SDLC

Each team member has a defined weekly contribution.
Every member submits a short report every week.

University Capstone Project
Prepared by the ESCV Team

# 1. Purpose

This is an initial 10-week plan for the ESCV team. It is intentionally simple and follows the KISS approach. It covers the main SDLC activities without locking the team into detailed implementation decisions too early.

Week 1 has already been completed through the market research, project proposal and initial planning. Weeks 2–10 provide the initial direction and can be adjusted after supervisor feedback and project progress.

# 2. Team Roles

| Team Member | Primary Role |
| --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing |
| Ebram Samy | Frontend Development & Testing |
| Sama Ibrahim | DevOps & Cybersecurity |
| Ahmed Nader | Cybersecurity & Business |
| Omar Adel | System Design |
| Nour Amr | System Design |
| Rana Mohamed | Databases |

# 3. Ten-Week Team Plan

Each row represents what that team member is expected to focus on during that week. The tasks are a starting plan and may change after review.

## Week 1 — Market Research, Proposal & Initial Plan

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Coordinate the team, finalize the proposal and prepare the initial 10-week plan. |
| Ebram Samy | Frontend Development & Testing | Review frontend needs and identify the main screens/dashboards. |
| Sama Ibrahim | DevOps & Cybersecurity | Review infrastructure needs and initial cybersecurity requirements. |
| Ahmed Nader | Cybersecurity & Business | Complete business and cybersecurity research and support the proposal. |
| Omar Adel | System Design | Review the overall system and identify the main components. |
| Nour Amr | System Design | Review user workflows and support the initial system structure. |
| Rana Mohamed | Databases | Identify the main database entities and initial data requirements. |

Weekly team output: Market Research + Project Proposal + Initial 10-Week Plan

## Week 2 — Requirements Analysis

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Lead requirements collection and organize the initial backlog/user stories. |
| Ebram Samy | Frontend Development & Testing | Define frontend functional requirements and required screens for each role. |
| Sama Ibrahim | DevOps & Cybersecurity | Define infrastructure, environment and security requirements. |
| Ahmed Nader | Cybersecurity & Business | Define business requirements, security requirements and acceptance considerations. |
| Omar Adel | System Design | Define system use cases and main workflows. |
| Nour Amr | System Design | Define user journeys and system boundaries. |
| Rana Mohamed | Databases | Translate approved requirements into initial database/data requirements. |

Weekly team output: Each member's individual progress report + evidence of completed work

## Week 3 — System Architecture & Design

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Coordinate the architecture and make sure frontend/backend responsibilities are clear. |
| Ebram Samy | Frontend Development & Testing | Design the frontend structure, navigation and main dashboard flow. |
| Sama Ibrahim | DevOps & Cybersecurity | Design the development/deployment environment and security boundaries. |
| Ahmed Nader | Cybersecurity & Business | Review the architecture from security and business perspectives. |
| Omar Adel | System Design | Lead system architecture diagrams and component relationships. |
| Nour Amr | System Design | Document main system flows, interactions and lifecycle diagrams. |
| Rana Mohamed | Databases | Map the architecture to the required data entities and database responsibilities. |

Weekly team output: Each member's individual progress report + evidence of completed work

## Week 4 — Database & API Design

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Coordinate API structure and integration requirements between frontend and backend. |
| Ebram Samy | Frontend Development & Testing | List the APIs and data required by the frontend and review expected responses. |
| Sama Ibrahim | DevOps & Cybersecurity | Review API security, authentication, authorization and environment requirements. |
| Ahmed Nader | Cybersecurity & Business | Review RBAC, validation and security requirements for the APIs. |
| Omar Adel | System Design | Review API/system design and ensure it matches the architecture. |
| Nour Amr | System Design | Support API flows and system interaction design. |
| Rana Mohamed | Databases | Lead ERD, relationships, constraints and initial schema design. |

Weekly team output: Each member's individual progress report + evidence of completed work

## Week 5 — First Discussion & Design Review

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Lead the first discussion, present progress and record decisions/actions. |
| Ebram Samy | Frontend Development & Testing | Present frontend requirements/design and update them from feedback. |
| Sama Ibrahim | DevOps & Cybersecurity | Present infrastructure/security work and record required changes. |
| Ahmed Nader | Cybersecurity & Business | Present business/cybersecurity findings and update requirements. |
| Omar Adel | System Design | Present architecture and update diagrams after feedback. |
| Nour Amr | System Design | Present system workflows and update the design. |
| Rana Mohamed | Databases | Present database/ERD design and update it after feedback. |

Weekly team output: Discussion Presentation + Feedback + Updated Backlog/Design

## Week 6 — Core Development

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Lead implementation and integration of authentication, users, organizations, roles and core APIs; begin testing. |
| Ebram Samy | Frontend Development & Testing | Implement the core frontend structure, authentication screens and initial dashboards. |
| Sama Ibrahim | DevOps & Cybersecurity | Set up/maintain the development infrastructure and apply initial security controls. |
| Ahmed Nader | Cybersecurity & Business | Perform cybersecurity review of implemented authentication/authorization and document findings. |
| Omar Adel | System Design | Support implementation according to the approved architecture and review consistency. |
| Nour Amr | System Design | Support system integration and verify implemented flows against the design. |
| Rana Mohamed | Databases | Implement the database schema and connect it to the backend. |

Weekly team output: Each member's individual progress report + evidence of completed work

## Week 7 — Shipment Visibility & Tracking

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Lead shipment APIs and integrate the shipment workflow with the frontend; test core flows. |
| Ebram Samy | Frontend Development & Testing | Implement shipment pages, status views, tracking views and map-related UI. |
| Sama Ibrahim | DevOps & Cybersecurity | Support infrastructure needed for tracking and review security of location/shipment data. |
| Ahmed Nader | Cybersecurity & Business | Review shipment workflow from business and security perspectives. |
| Omar Adel | System Design | Review the shipment lifecycle and ensure implementation follows the system design. |
| Nour Amr | System Design | Review route/checkpoint/tracking flows and update design where necessary. |
| Rana Mohamed | Databases | Implement/adjust shipment, route, checkpoint and event data structures. |

Weekly team output: Each member's individual progress report + evidence of completed work

## Week 8 — Real-Time Features & Events

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Lead integration of real-time shipment updates, alerts and event-driven backend flows. |
| Ebram Samy | Frontend Development & Testing | Implement frontend real-time updates, alerts and related UI behavior. |
| Sama Ibrahim | DevOps & Cybersecurity | Support RabbitMQ/Redis/infrastructure operation and environment configuration. |
| Ahmed Nader | Cybersecurity & Business | Review security of real-time events, alerts and audit-related operations. |
| Omar Adel | System Design | Review event flows and system interactions against the architecture. |
| Nour Amr | System Design | Document and validate real-time/event workflows. |
| Rana Mohamed | Databases | Support database requirements for events, alerts and audit records. |

Weekly team output: Each member's individual progress report + evidence of completed work

## Week 9 — Testing, Security & Integration

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Coordinate full integration, testing, bug fixing and overall quality validation. |
| Ebram Samy | Frontend Development & Testing | Run frontend testing, fix UI/integration issues and support end-to-end testing. |
| Sama Ibrahim | DevOps & Cybersecurity | Perform infrastructure review, deployment checks and cybersecurity hardening support. |
| Ahmed Nader | Cybersecurity & Business | Perform cybersecurity review, identify findings and prepare the security report. |
| Omar Adel | System Design | Review the complete system against the architecture and identify design issues. |
| Nour Amr | System Design | Validate system workflows and support integration/acceptance testing. |
| Rana Mohamed | Databases | Validate database integrity, queries, relationships and data-related test cases. |

Weekly team output: Each member's individual progress report + evidence of completed work

## Week 10 — Final Review & Evaluation

| Team Member | Role | Weekly Work |
| --- | --- | --- |
| Ahmed Medhat | Team Leader, Full-Stack Development & Testing | Coordinate the final demo, final integration, documentation and presentation. |
| Ebram Samy | Frontend Development & Testing | Finalize frontend, dashboards, UI fixes and support the final demo. |
| Sama Ibrahim | DevOps & Cybersecurity | Finalize infrastructure/security documentation and support final environment checks. |
| Ahmed Nader | Cybersecurity & Business | Finalize cybersecurity/business findings, limitations and evaluation material. |
| Omar Adel | System Design | Finalize system design documentation and architecture diagrams. |
| Nour Amr | System Design | Finalize system-flow documentation and support the final presentation. |
| Rana Mohamed | Databases | Finalize database documentation, schema and database-related evidence. |

Weekly team output: Final Demo + Final Documentation + Final Presentation + Evaluation Material

# 4. Individual Weekly Report

Every team member submits a short report at the end of every week. The report should describe actual work completed, not planned work that has not yet been done.

1. Week and date

2. Team member name

3. Role

4. Work completed this week

5. Contribution to ESCV

6. Problems or challenges

7. Solution or current status

8. Evidence (diagram, screenshot, commit, code, schema, API, test result, research, document, etc.)

9. Plan for next week

# 5. Simple Weekly SDLC Cycle

PLAN → DEVELOP → TEST / REVIEW → REPORT → ADJUST

The plan is intentionally flexible. After each week, the team reviews progress and can adjust the following week's tasks without changing the overall project direction.

# 6. Initial Plan Note

The project follows the SDLC activities defined in the proposal: requirements and backlog, architecture and design, sprint planning, development, testing, review and validation, retrospective, and release/documentation. The detailed technical scope will be refined as the team progresses.